MILEGUARD AUTO INSURANCE

Project Charter

Project initiation, governance and scope baseline

Documentation basis: This document consolidates the agreed business/technical baseline and the supplied Angular/backend implementation snapshot. Where source material is explicit, it is authoritative. Where a current code snapshot differs from the final planning contract, this document identifies the distinction rather than silently reconciling it.

# Contents

01  Project identity and vision

02  Objectives and success criteria

03  Scope and boundaries

04  Stakeholders and roles

05  High-level solution context

06  Milestones and delivery approach

07  Constraints, assumptions and dependencies

08  Risks and mitigations

09  Governance and change control

10  Definition of success

11  Source references

# 1. Project identity and vision

| Item | Definition |
| --- | --- |
| Project | MileGuard Auto Insurance Capstone |
| Product | End-to-end personal auto insurance platform for a single fictional insurer |
| Primary outcome | Digitize onboarding, agent-assisted quotation, mandatory underwriting, policy issuance/billing, renewal/cancellation, FNOL, claims adjudication, settlement and simulated payout |
| Delivery model | Individual capstone; intentionally simplified business-realistic MVP |
| Architecture | Angular 21 + Ocelot + six focused .NET microservices + one SQL database per business service |

The project is intended to demonstrate a complete insurance lifecycle rather than a collection of unrelated CRUD screens. The solution separates business responsibilities across Customer, Agent, Underwriter, Claims Adjuster and Admin and preserves historical snapshots at contractual boundaries.

# 2. Objectives and success criteria

Provide a working end-to-end personal auto insurance lifecycle.

Provide Basic, Standard and Premium plan comparison with explainable rule-based pricing.

Enforce mandatory manual underwriting for every finalized quote.

Issue and service 12-month policies with installment billing and immutable policy documents.

Support minimal renewal/cancellation without introducing a second complex subsystem.

Support Agent-created FNOL/formal Claims, evidence, review, settlement, authority escalation and simulated payout.

Preserve historical finalized/submitted/issued data as immutable snapshots.

Enforce role and resource/assignment authorization in backend services.

# 3. Scope and boundaries

| In scope | Explicitly out of scope |
| --- | --- |
| Personal auto only; one primary Driver; multiple personally owned Vehicles | Commercial/fleet; multiple drivers |
| Customer, Agent, Underwriter, Claims Adjuster, Admin | Marketplace/broker comparison |
| Basic/Standard/Premium fixed plans; explainable rule-based pricing | ML/AI pricing, fraud models, predictive underwriting |
| Manual underwriting; policy issuance; billing; minimal renewal/cancellation | Real payment/payout integrations; cloud storage; notifications |
| Agent-created FNOL/Claim; evidence; settlement; simulated payout | Advanced reporting, disputes/appeals, reinstatement/proration/collections |
| Local file storage and generated policy PDF | Docker/Kubernetes/cloud CI/CD deployment, Redis, brokers, event-driven workflow |

# 4. Stakeholders and business roles

| Role | Primary responsibility | Assignment rule |
| --- | --- | --- |
| Customer | Own profile; review/accept offers; pay premiums; policies/docs; renewal/cancellation; claims tracking; settlement/payout | Own resources only |
| Agent | Assigned customer operations; Driver/Vehicle maintenance; quote; underwriting documents; FNOL/claim; renewal processing | One permanent Customer assignment |
| Underwriter | Review assigned applications; five-part checklist; approve/reject | One permanent application assignment |
| Claims Adjuster | Investigate assigned claims; assess loss; decide within authority | One permanent claim assignment |
| Admin | Internal user administration; Agent/Underwriter/Adjuster assignment; pricing; authority settlement review | Privileged operational role |

# 5. High-level solution context

| Layer | Responsibility |
| --- | --- |
| Angular 21 | Single role-aware client with feature-oriented screens, route guards, Signals/local state, API service classes |
| Ocelot gateway | Routing, auth context, CORS/correlation boundary; no insurance business logic |
| IdentityService | Credentials, roles, JWT/refresh lifecycle and internal-user 2FA |
| CustomerVehicleService | Customer profile, primary Driver, Vehicles, permanent Agent assignment |
| QuoteRatingService | Plans, rating configuration, rule-based premium calculation, Quotes and snapshots |
| UnderwritingService | Application lifecycle, assignment, checklist, decision and approved-offer validity |
| PolicyBillingService | Policy contract, payment schedule/transactions, document, renewal/cancellation |
| ClaimsService | FNOL, claims, evidence, review, settlement, authority and simulated payout |

# 6. Milestones and delivery approach

The build is organized as parallel vertical slices so frontend and backend progress together. Each slice establishes the service contract, backend use cases, Angular API client, screens, validation/error states and automated tests before moving to the next slice.

Slice 1 - Identity baseline. Registration/login, role routing, refresh/logout, internal-user approval and 2FA.

Slice 2 - Customer and Agent foundation. Profile, Driver, Vehicle, readiness and permanent assignment.

Slice 3 - Quotation. Vehicle selection, plan comparison, configuration, recalculation, finalization and submission.

Slice 4 - Underwriting. Admin queue/assignment, Underwriter review/checklist/decision, Customer offer state.

Slice 5 - Policy and Billing. Purchase acceptance, payment flow, issuance, PDF, policy view, cancellation and renewal request.

Slice 6 - Claims. FNOL, formal claim, evidence, Adjuster review, settlement, authority escalation and payout.

Slice 7 - Hardening. Cross-service failure handling, time-based processing, security tests, golden path and route/API alignment.

# 7. Constraints, assumptions and dependencies

Local SQL Server LocalDB is the persistence target for the capstone.

All six business services own independent databases; no cross-database foreign keys or direct reads.

Synchronous REST is the only inter-service communication mechanism.

Payment and payout are deterministic simulations; no financial integration is included.

Local service-owned file storage is used for vehicle images, claim evidence and policy PDFs.

Internal users require built-in Identity 2FA; customer 2FA/password reset are excluded from the revised MVP baseline.

Frontend route/visibility logic is a UX layer; backend authorization is authoritative.

# 8. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Frontend/backend route drift | High | Treat API contract as a versioned implementation boundary; test gateway routes from Angular clients. |
| Cross-service dependency outage | High | Fail closed for mandatory data; use explicit unavailable/conflict states and retry only where safe. |
| Duplicate assignment/purchase/submission | High | Enforce assign-once and idempotency/concurrency keys at service/database level. |
| Historical data mutation | High | Snapshot finalized Quote, underwriting context, issued Policy and submitted Claim evidence. |
| Time-based state inconsistencies | Medium | Centralize state-transition guards and make repeatable processing idempotent. |
| UI exposes unsupported business action | Medium | Drive controls from authoritative backend state and keep action endpoints explicit. |

# 9. Governance and change control

Business rule changes must be reflected in SRS, affected service contract, database impact and UI journey before code changes.

Route names may be refined only with synchronized Ocelot, Angular, tests and API documentation updates.

No new infrastructure technology is introduced unless it is required by an approved requirement.

Cross-service references remain identifiers; historical snapshots are preferred where later source changes must not rewrite past transactions.

# 10. Definition of success

An authenticated user reaches the correct role-specific workspace.

A complete quote can proceed through underwriting to policy issuance without manual database edits.

A submitted claim can complete the review, settlement and payout lifecycle through the documented states.

Protected resources reject unauthorized/incorrectly assigned users with appropriate 401/403 behavior.

Historical snapshots remain stable after later configuration/profile changes.

Critical unit, integration and frontend journey tests pass.

# Source references

01_Business_Requirements_Document_Final.docx (v2.0, 29 Sep 2026)

02_Technical_Requirements_Document_Final.docx (v2.0, 29 Sep 2026)

02_Master_Specification(1).docx (implementation baseline, 29 Sep 2026)

03_Final_Database_Reference.docx (final database baseline, 30 Sep 2026)

09_API_Contract_Final.docx (API contract, 29 Sep 2026)

API_Endpoints_Reference_Final.docx (final endpoint catalogue, 30 Sep 2026)

AutoInsurance_Complete_UI_Requirements_Specification.docx (complete UI baseline, 29 Sep 2026)

Current Angular frontend code dumps supplied in this conversation (8 Oct 2026 snapshot)

Six service-context documents and the supplied backend code dumps.