MILEGUARD AUTO INSURANCE

Technical Implementation

Build architecture, service implementation and parallel delivery plan

Documentation basis: This document consolidates the agreed business/technical baseline and the supplied Angular/backend implementation snapshot. Where source material is explicit, it is authoritative. Where a current code snapshot differs from the final planning contract, this document identifies the distinction rather than silently reconciling it.

# Contents

01  Technical baseline

02  Repository/solution structure

03  Frontend implementation

04  Backend implementation

05  Gateway and contracts

06  Database implementation

07  Security

08  Cross-service communication

09  Parallel vertical-slice plan

10  Testing strategy

11  Local runtime and configuration

12  Implementation rules

13  Definition of done

14  Source references

# 1. Technical baseline

| Component | Decision |
| --- | --- |
| Frontend | Angular 21 single application; feature-oriented structure; Reactive Forms; Signals/local state; route guards |
| Gateway | Ocelot thin routing/auth context/CORS/correlation boundary |
| Backend | Six .NET microservices |
| Architecture | Clean Architecture + Repository Pattern |
| Persistence | SQL Server LocalDB; one DB per business microservice |
| Communication | Synchronous REST only |
| Logging | Serilog console + rolling file + centralized LoggingDb |
| Files | Service-owned local storage + DB metadata |
| Caching | IMemoryCache primarily for QuoteRating configuration in the baseline where applicable |
| External integrations | None; payment and payout simulated |

# 2. Repository/solution structure

Each backend service follows the same skeleton: Service.Domain, Service.Application, Service.Infrastructure, Service.Api, Service.UnitTests and Service.IntegrationTests. DTO mapping is explicit/manual and FluentValidation is used for request/input validation.

| Layer | Responsibilities |
| --- | --- |
| Domain | Entities, enums, domain invariants and lifecycle semantics |
| Application | Use cases, interfaces, DTOs, validators, mappings and application services |
| Infrastructure | EF Core DbContext/configuration, repositories, HTTP clients, file storage and configuration |
| Api | Controllers, middleware, auth/Swagger wiring and endpoint exposure |
| UnitTests | Business-rule tests |
| IntegrationTests | API, persistence, authorization, dependency and contract tests |

# 3. Frontend implementation

| Area | Implementation rule |
| --- | --- |
| Core auth | AuthSession signal state; session restoration; PreAuth for pre-operational 2FA context |
| Routing | authGuard + roleGuard; route guards are navigation UX only |
| HTTP | authInterceptor adds withCredentials and JWT; refreshes on controlled 401 only |
| Feature services | Identity, CustomerVehicle, Quote, Underwriting, PolicyBilling, Claims API client classes |
| Models | Typed interfaces in core/models grouped by domain/service |
| Pages | Feature-oriented routed components using OnInit, Signals and RxJS for API orchestration |
| Forms | Reactive Forms for profile, Driver/Vehicle, quote, underwriting, payment, claims and admin configuration |
| UX states | Loading, empty, validation, service-error, 403, 404, 409 and transition/result states |
| Security UX | Do not rely on hidden links; render role context while backend enforces access |

Frontend baseline observation: The supplied code already reflects the intended architecture: AuthSession uses Angular Signals, AuthSessionRestorer/SessionInitializer rebuild operational state from refresh + current-user, and the auth interceptor implements controlled 401 recovery. The document does not assume a global NgRx store.

# 4. Backend implementation by service

| Service | Implementation focus | Primary dependencies |
| --- | --- | --- |
| IdentityService | ASP.NET Core Identity, JWT, refresh rotation/revocation, internal registration/admin, mandatory internal 2FA | None for core auth |
| CustomerVehicleService | Customer profile, primary Driver, Vehicles, assignment, readiness and risk-profile contract | Identity |
| QuoteRatingService | Plan/rating configuration, risk calculation, Draft/finalized Quote, snapshots | CustomerVehicle, Claims, Underwriting |
| UnderwritingService | Application creation, assignment, 4 persisted review sections in current code, decisions, offer state | Identity, QuoteRating, CustomerVehicle |
| PolicyBillingService | Purchase, first payment, policy issuance, installments, PDF, cancellation, renewal | Underwriting, CustomerVehicle |
| ClaimsService | FNOL, Claim/evidence, Adjuster assignment/review/decision, settlement, authority, payout | PolicyBilling, Identity/Customer context |

# 5. Gateway and contract implementation

Ocelot route configuration must be treated as part of the API contract, not merely deployment wiring.

Angular feature API classes construct gateway URLs from environment configuration.

Correlation ID is generated/accepted once and propagated across internal requests.

Controllers map request DTOs to application services and map application results to response DTOs.

Internal endpoints are not treated as normal role navigation and should be protected from unintended exposure.

# 6. Database implementation

Use EF Core migrations owned by the service.

Configure unique indexes and concurrency guards for all critical business invariants.

Use local transactions for multi-write operations that must be atomic within one database.

Keep external service identifiers as plain fields; validate through REST at business boundaries.

Persist business history/snapshots in the owning service so historical decisions remain reproducible.

# 7. Security implementation

| Concern | Implementation |
| --- | --- |
| Authentication | ASP.NET Core Identity + JWT access token + persisted refresh token |
| Refresh | Validate expiry/revocation, rotate on successful use, revoke on logout |
| Internal 2FA | Built-in Identity 2FA; do not issue normal operational session until verification completes |
| Authorization | Role plus resource/assignment verification in each owning service |
| Secrets | Never log passwords, refresh tokens, authenticator secrets or sensitive payment credentials |
| Errors | Safe error messages; no SQL/stack trace/path leakage |
| Frontend | Guards/interceptor improve UX but do not replace service authorization |

# 8. Cross-service communication

All inter-service calls are synchronous REST. Consumers must fail closed when a mandatory dependency is unavailable. QuoteRating must not assume zero claims; PolicyBilling must not assume an offer is approved; Claims must not independently reproduce PolicyBilling historical coverage logic.

# 9. Parallel vertical-slice plan

| Slice | Backend work | Frontend work | Exit criteria |
| --- | --- | --- | --- |
| 1 Identity | Auth endpoints, roles, refresh, 2FA, admin user workflows | Sign-in/register/2FA/pending/rejected/inactive/role routing | User can authenticate and reach correct role workspace |
| 2 Customer/Agent | Profile, assignment, Driver, Vehicle, readiness | Customer profile/setup; Agent customer/workspace/vehicle screens | Complete customer data becomes quote-ready |
| 3 Quote | Pricing config, risk calculation, Quote lifecycle | Vehicle selection; plan comparison; quote workspace/history | Finalized immutable Quote exists and submits |
| 4 Underwriting | Application, assignment, review sections, decision | Admin assignment; Underwriter queue/review; Customer status/offer | Approved/rejected/lapsed states work |
| 5 Policy | Purchase, payment, issuance, PDF, lifecycle, renewal | Purchase/payment/policy screens; Agent policy view | Successful first payment creates Policy |
| 6 Claims | FNOL, claim/evidence, review, settlement, payout | Agent claim flow; Adjuster queue/review; Customer tracking/payout | Payable claim reaches Paid and closes |
| 7 Hardening | Dependencies, concurrency, background transitions, logs | Error/transition/access states, route cleanup | Golden path + negative cases pass |

# 10. Testing strategy

| Layer | Minimum focus |
| --- | --- |
| Backend unit | Rating bands/formula; eligibility; assignments; lifecycle guards; settlement math; deadlines/idempotency |
| Backend integration | EF constraints, migrations, authorization, service endpoints, dependency contracts |
| Frontend unit | AuthSession/restorer, guards, interceptors, API services, forms and component state |
| End-to-end / Playwright | Golden path plus negative paths for 401/403/404/409/dependency failure/payment failure/claim escalation |
| Contract tests | Angular URLs -> Ocelot -> controller route alignment for every feature API |
| Data tests | Snapshot immutability, no overlapping policy, max five claims, unique business refs |

# 11. Local runtime and configuration

Run six services plus Ocelot and Angular locally.

Use HTTPS service endpoints configured by environment/appsettings.

Use SQL Server LocalDB for business databases and a separate LoggingDb.

Seed Identity demo users/roles and QuoteRating product/rating configuration deterministically.

Keep service base URLs configurable; never hard-code deployment-specific addresses in feature components.

# 12. Implementation rules

No CQRS, MediatR, event sourcing, message brokers or generic mega-DTO library.

No controller-to-repository shortcuts.

No direct cross-service database access.

No arbitrary status mutation endpoint; use explicit business actions.

Assignments remain assign-once in the MVP.

Historical Quote/Underwriting/Policy/Claim boundaries are immutable.

Frontend is not the authoritative holder of rating, underwriting, policy or claim business rules.

# 13. Definition of done

Six service boundaries and database ownership rules are preserved.

All protected APIs enforce role and resource/assignment authorization.

Frontend routes and API clients match gateway/service endpoints.

Critical snapshots and lifecycle records are immutable as required.

Idempotency/concurrency guards pass their tests.

Time-based transitions are repeatable and safe.

Policy PDF and claim evidence are accessed only through authorized APIs.

Complete golden path executes locally without manual database edits.

# Source references

01_Business_Requirements_Document_Final.docx (v2.0, 29 Sep 2026)

02_Technical_Requirements_Document_Final.docx (v2.0, 29 Sep 2026)

02_Master_Specification(1).docx (implementation baseline, 29 Sep 2026)

03_Final_Database_Reference.docx (final database baseline, 30 Sep 2026)

09_API_Contract_Final.docx (API contract, 29 Sep 2026)

API_Endpoints_Reference_Final.docx (final endpoint catalogue, 30 Sep 2026)

AutoInsurance_Complete_UI_Requirements_Specification.docx (complete UI baseline, 29 Sep 2026)

Current Angular frontend code dumps supplied in this conversation (8 Oct 2026 snapshot)

Six service-context documents and the supplied backend code dumps.